## Slide 1
PERA AI Assistant
Progress Update for Higher Authority
Punjab Enforcement & Regulatory Authority
April 2026
Confidential | PERA AI Team

## Slide 2
Executive Summary
2 / 14
We are building an AI-powered chatbot for PERA staff that answers policy questions from 19 official documents in English, Urdu, and Roman Urdu with citation-backed accuracy.
The core system has reached v3.0.0 with production-grade security, analytics integration, and specialized operational lookups.
The chatbot is expected to be fully functional within 2 weeks, Insha'Allah.
v3.0.0
Current Version
50+
Backend Modules
19
Documents Indexed
34
Test Modules
Current Status
Core RAG Engine — Complete
Security & Auth (v3.0.0) — Complete
Frontend Chat UI — Complete
Operational Lookups — Active Development

## Slide 3
What is PERA AI Assistant?
3 / 14
An intelligent chatbot that lets PERA staff instantly find answers from official documents, operational data, and analytics — without manually searching through hundreds of pages.
What Staff Can Do:
Ask questions in English, Urdu, or Roman Urdu
Get citation-backed answers from 19 indexed PERA documents
Query real-time challan, inspection, and operational data
Use voice input for hands-free queries
View source documents directly with page references
Track all queries with full audit trail for compliance
Access via a modern web interface with dark mode
19 Documents
PERA Act, Service Rules, HR Manual, Regulations, FAQs, and more
3 Languages
English, Urdu script, and Roman Urdu with abbreviation handling
Enterprise Security
JWT + API Key auth, rate limiting, audit trail, CORS protection

## Slide 4
What Has Been Built — Core System
4 / 14
RAG Engine
Complete document-grounded Q&A pipeline with FAISS vector search, semantic chunking, keyword fallback, and smart context expansion for detailed queries
Document Pipeline
19 PDF/DOCX documents (~75MB) ingested with page preservation, table handling, header/footer removal, and automatic re-indexing support
Query Processing
Multi-stage pipeline: greeting detection, query normalization, abbreviation expansion, Roman Urdu rewriting, intent routing, and grounding verification
Auth & Security (v3.0.0)
API key + JWT authentication, rate limiting (30/min queries, 5/min transcription), CORS hardening, environment-driven secrets, audit trail with identity tracking
Analytics Database
PostgreSQL with 15 tables, 12+ migrations, geography dimensions (divisions, districts, tehsils), workforce strength, and finance fact tables
Session Management
3-tier session persistence (Redis > SQLite > Memory), configurable TTL, conversation history for follow-up questions, max 2000 concurrent sessions

## Slide 5
What Has Been Built — Frontend & Testing
5 / 14
Frontend — Next.js Chat Interface
20 Components | ~2,435 Lines of TypeScript
Chat window with markdown rendering & message bubbles
Voice input via browser MediaRecorder API
Inline PDF viewer with page-anchor citation links
Chat sidebar with session history & navigation
Dark/light theme toggle with system detection
Thinking indicator & connection health status
Persistent chat history via localStorage
Welcome screen with suggested prompts
Testing — 34 Test Modules
Core: settings, auth, session store
API layer: chunker, fetcher, registry, validators
Analytics: DB, migrations, store (18K lines)
Domain: citation, context, vocab, division lookups
Integration: answerer, retriever, source modes
Documentation — 8+ Technical Docs
Complete system documentation (43K words)
Security guide & production hardening
API ingestion architecture & runbook
Analytics DB architecture & data model

## Slide 6
Active Development — Operational Lookups
6 / 14
Actively being developed — last updated April 8-9, 2026
Challan Management
143K lines
Location-aware queries (division, district, tehsil)
Comparison queries across stations
Status breakdown: paid, pending, issued
PostgreSQL-backed challan analytics
Inspection Performance
77K lines
Officer-level inspection data
Division/district/tehsil summaries
Live PCM API integration
Real-time inspection records
Operational Activities
76K lines
Anti-encroachment & price control
Eviction, anti-hoarding tracking
Requisition type classification
Location-aware comparisons

## Slide 7
Technology Stack
7 / 14
Backend (Python 3.11+)
FastAPI + Uvicorn — async web server
FAISS — vector similarity search
OpenAI GPT-4o-mini — answer generation
OpenAI Whisper — voice transcription
OpenAI text-embedding-3-small — embeddings
PostgreSQL — analytics (15 tables)
SQLite — session & API ingestion storage
Redis — optional session backend
Pydantic — 134+ config settings
JWT + API Key — dual authentication
Frontend & Infrastructure
Next.js 14 — React framework
TypeScript — type-safe frontend
Tailwind CSS 3.4 — utility styling
React Hooks — state management
MediaRecorder API — voice capture
localStorage — chat persistence
pytest — 34 test modules
Markdown rendering — rich answers
Dark/Light theme — system detection
Environment-driven configuration

## Slide 8
How It Works — Query Flow
8 / 14
1
User Input
Text / Voice
2
Preprocessing
Transcription &
SmallTalk Detection
3
Query Routing
Document / Structured
/ Hybrid
4
Normalization
Abbreviations &
Entity References
5
Retrieval
FAISS Semantic +
Keyword Fallback
6
Grounding
Evidence
Verification
7
LLM Answer
GPT-4o-mini
Citation-Backed
8
Response
Answer + Sources
+ Audit Logging

## Slide 9
Development Progress — By the Numbers
9 / 14
25K+
Lines of Python
2.4K+
Lines of TypeScript
20
UI Components
15
Database Tables
Module Breakdown
Module | Files | Status | Description
Core RAG Pipeline | 6 modules | Complete | Retriever, answerer, grounding, reranker, router, query rewrite
Document Ingestion | 6 modules | Complete | Registry, extractors, chunker, index manager/store/cache
API Ingestion | 12 modules | Complete | Config, discovery, registry, fetcher, normalizer, sync manager
Operational Lookups | 7 modules | Active Dev | Challan, inspection, ops activity — ingest + lookup pairs
Analytics Layer | 6 modules | Complete | PostgreSQL DB, models, mappings, store, migrations, admin routes
Frontend | 20 components | Complete | Chat UI, voice input, PDF viewer, sidebar, themes, health check
Testing | 34 modules | Complete | Unit + integration tests covering 13 system areas

## Slide 10
Security & Compliance — v3.0.0 Milestone
10 / 14
JWT + API Key Auth
Dual authentication on all endpoints except health checks. Configurable per environment.
Rate Limiting
30 requests/min for queries, 5/min for transcription. Protection against abuse via slowapi.
Full Audit Trail
Every query, answer, and evidence chunk logged with auth identity and request ID tracking.
CORS & Headers
Origin whitelist, X-Frame-Options, CSP headers. Environment-driven configuration.
Secret Management
All API keys and credentials via environment variables. No hardcoded secrets in codebase.
Session Controls
Configurable TTL, max 2000 sessions, 10 turns each. Truncatable sensitive fields.
v3.0.0 Security Milestone — Completed March 19, 2026

## Slide 11
Timeline & Delivery Plan
11 / 14
Completed
Core System
RAG engine & document pipeline
FAISS vector indexing
Query processing pipeline
Frontend chat interface
Security v3.0.0 (JWT, rate limiting)
2
This Week
Operational Lookups
Challan management system
Inspection performance module
Operational activity queries
PostgreSQL analytics integration
API data ingestion layer
3
Week 2
Polish & Deploy
End-to-end testing
Performance optimization
Voice input refinements
Production deployment
Full system handover
4
Next Phase
Expansion
Alert system development
Additional API integrations
Advanced dashboards
Role-based access (RBAC)
Mobile-responsive updates
The chatbot is expected to be fully functional within 2 weeks, Insha'Allah.

## Slide 12
Next Phase — Feature Expansion & Alert System
12 / 14
After the initial version is completed, the next phase will focus on expanding features and starting development of the alert system.
Feature Expansion
Additional API source integrations
Advanced analytics dashboards & reports
Role-based access control (RBAC)
Mobile-responsive design improvements
Multi-department knowledge expansion
Performance optimization & caching
User feedback incorporation loop
Alert System (New Development)
Proactive notifications for PERA staff
Real-time alerts on policy updates
Challan & inspection status notifications
Threshold-based operational alerts
Push notification infrastructure
Configurable alert rules per role
Integration with existing chatbot

## Slide 13
Key Achievements So Far
13 / 14
Production-Grade RAG
Complete document Q&A system with multi-strategy retrieval, grounding verification, and citation-backed answers
Enterprise Security
v3.0.0 milestone delivered with JWT auth, rate limiting, CORS hardening, and full audit trail
Analytics Platform
15-table PostgreSQL analytics layer with geography dimensions and operational fact tables
Modern Chat UI
20-component Next.js interface with voice input, PDF viewer, dark mode, and session management
Comprehensive Testing
34 test modules covering 13 system areas — core, API, analytics, domain, and integration tests
On Track for Delivery
Core system complete, operational lookups actively being developed. 2-week delivery on track, Insha'Allah

## Slide 14
On Track to Deliver
The chatbot is expected to be fully functional within 2 weeks, Insha'Allah.
After the initial version is completed, the next phase will focus on
expanding its features and starting development of the alert system.
Thank You
PERA AI Assistant | Punjab Enforcement & Regulatory Authority | April 2026